## Slide 1
Massachusetts All-Payer Claims Database: Technical Assistance Group (TAG) November 12, 2013

## Slide 2: AGENDA
Highlight of the Month:
VERSION 3 TESTING

## Slide 3: VERSION 2 WRAP UP
SEPTEMBER 2013 DATA
RESUBMISSIONS IN VERSION 2

## Slide 4: TESTING VERSION 3.0
TESTING PROCESS
  April, September, October Timeframes
  Reports are being posted to INET
  Small File Acceptance
EDIT TESTING
  Category A Edits
  Category B and C Edits
Version 3.0 Production Due THIS MONTH for October Data!

## Slide 5: EDIT UPDATE REVIEW
VERSIONING EDITS
RACP EDITS
TME EDITS
GIC/DOI EDITS
DBA EDITS
FLAG INDICATOR EDITS
WARNING EDITS

## Slide 6: EDIT ISSUES
Double Counting Errors
TME OrgID Errors
Product Table Value Errors
Provider Zip Code Errors
Date of Service Errors

## Slide 7: FIELD EDIT REPORT
Percent Passed Calculation
Required when Submitter is identified as a Risk Holder Submitter and ME060 = A, I, O or P and Member = Subscriber

## Slide 8: VERSION 3.0 VARIANCES
PROCESS
LIAISON/MANAGER REVIEW
VERSION 2 AS BASE NOT STANDARD

## Slide 9: DATA VALIDATION MOVES INTO ADMINSTRATIVE SIMPLICFICATION PROJECTS
Data Intake: New fields/edits
Data Compliance
ADMINISTRATIVE SIMPLIFICATION
Data Validation

## Slide 10
Connector Risk Adjustment
Extracts for Model Development
Simulation
Begin Operations
GIC Data Warehouse Replacement
ACA Level II
Dry Run
ISA Signed
GIC Data
Begins to Flow
Data Validation -Two Phases
HPC Cost Trend
Data Validation
Initial Report
Data Validation
CHIA Dollar Fields Validation
Consulting Contract: Lewin Group
Jan 14
Today
Jun 14
Data Validation – Multi-prong Approach
Data Validation

## Slide 11
Connector Risk Adjustment
Extracts for Modeling
Simulation
Operations
GIC Data Warehouse Replacement
ISA
Ver 3 Data
Data Validation
HPC Cost Trend
Validation
Validation
CHIA/HAF TME
Jan 14
Jun 13
Jun 14
Administrative Simplification as of October 2013
Data Validation
Migration
Jan 15
First Report
DOI Quarterly Reporting
Data Validation
MassHealth Reporting/Benchmarks
DPH Research by Multiple Bureaus
Multiple Extracts
Single Extract to Serve Multiple Uses
Ver 3 Data
Ver 3 Data
CHIA/HSP Website
Migration
Specifications
Specifications
Ver 3 = Version 3 APCD Data Submission Guides being implemented Nov 2013. Includes data elements for TME, GIC and Connector
OSA Ch 224 Reporting
Specifications

## Slide 12: WRAP-UP
QUESTIONS?

## Slide 13: TAG SCHEDULE
December 10 at 2:00 PM
January 14 at 2:00 PM

## Slide 14: QUESTIONS
Questions emailed to APCD Liaisons
Questions emailed to CHIA
(CHIA-APCD@state.ma.us).
Questions on the Data Release and Application emailed to CHIA (apcd.data@state.ma.us)